# Template 3: Risk Record

Completing the riskiness index in Template 1 provided the organization with an overview of its risk profile. Completion of a risk record for each significant risk will result in the production of a risk register for the organization. This will provide information on the specific risks faced by the organization that could have a significant impact on its success. Completion of this template for each significant risk will require the analysis of significant risks to the finances, infrastructure, reputation and marketplace.

The table below should be completed on a risk by risk basis to record details of the risk events that have been identified that could have a significant impact on the organization. Identification of these risks can be based on a consideration of the objectives of the organization and/or the features that must be present for the organization to be successful. These features are often referred to as key dependencies. In other words, risk identification can start with a review of the objectives and/or the key dependencies for the organization.

| Risk record of potential impact |  |
| --- | --- |
| Risk reference (see note 1) | - Unique identifier should be assigned to each risk. For ease of reference and unambiguous identification of risk, the risk reference assigned can also be used to indicate the nature and/or location of the risk. |
| Nature of risk (see note 2) | - Description of the risk event and how it might be caused or triggered, including information or data on previous experiences with a related risk event, both within the organization and in relation to similar events that have affected competitors. |
| Potential impact (see note 3) | - Analysis of the potential impact on the finances, infrastructure, reputation and/or marketplace, in terms of the likelihood and magnitude of the risk event and the relationship to objectives and key dependencies. |

| Tolerability of event (see note 4) | - Decision on whether the level of risk identified during the analysis is tolerable for the organization, including consideration of the controllability of the risks and the nature of the business imperative associated with the risk. |
| --- | --- |
| Existing controls (see note 5) | - Mitigation currently in place and standard of risk control that is achieved by the existing controls, compared with the level of risk that is required, including consideration of the efficiency and effectiveness of existing controls as well as regulatory requirements. |