# Risk References Component of the Risk Record

# Overview of Risk Codes

A Risk Code is a short reference for one entry in a risk record. Each risk in the register has two references. The Record ID is a permanent link to the risk. The Risk Code shows the FIRM item and the primary cause of the risk, so readers can identify the risk type quickly in records, reports, and discussions. Functional managers propose the codes for risks in their areas, and the Risk Coordinator approves them.

# How to Read Risk Codes

The first three columns in our risk register look like this:

| Record ID | Risk Code | Risk |
| --- | --- | --- |
| R-005 | F3-T-01 | Cyber fraud causes false claim payouts |

Each entry shows the Record ID first. The Record ID identifies the entry and never changes. The code can change if we reclassify and move a risk, for example, if the risk moves to a different Index Item. Links in the backlog, change register, and incident log therefore use the Record ID, so each link points to the correct risk even after reclassification.

Figure 1. The Four Parts of a Risk Code

Each Risk Code has four parts (Figure 1), read from left to right or from the most general to the most specific. The topic is one of the four FIRM areas: F (Financial), I (Infrastructure), R (Reputation), or M (Marketplace). The number is the index number of the subtopic within that area. For example, F3 refers to item 1.3. Internal Controls and Credit in the Risk Register. Source is the primary cause of the risk. P is People, T is Technology, S is Suppliers and third parties, E is External Conditions, and C is Compliance and Conduct. Sequence is the order of entry within that item and source. For example, F3-S-01, F3-S-02, and F3-S-03 are three supplier risks under item 1.3.

F3-T-01 therefore reads as Financial, Internal Controls and Credit, Technology, first risk.

Risk Codes do not measure or rank the risk. The numbers show the item in the index and the order of entry, not severity. The order of the letters F, I, R, and M comes from the FIRM name and is also not a ranking. The source letter shows the primary cause of a risk, not the department responsible for managing it.

# How to Assign Codes

New risks will emerge as the pandemic continues. Each new risk receives references under the existing risk reference standard [Record ID] ([Risk Code]), for example R-005 (F3-T-01). Functional managers know their processes best, so they classify risk in their areas. The Risk Coordinator approves each classification, so the same rules apply across all functions.

When a manager wants to identify a new risk, they:

- Select the FIRM topic and the Index Item to which that risk belongs.

- Select the most appropriate source letter (see below).

- Submit the proposed classification, the risk description and the reasons to the Risk Coordinator.

The coordinator will then:

- Check the classification against the standard and against similar risks in the register.

- Approve the classification or return it to the manager with reasons.

- Give the approved risk the next record ID and the next unused sequence number within its item and source.

- Add the entry to the risk record.

If a risk is urgent, the coordinator should approve the classification immediately, so response actions can link to the risk from the start. If the code is wrong, a later correction does not break any links, because supporting documents link to the Record ID.

## How to Select the Source

Many risks have more than one source but the code has space for only one source letter. Managers are encouraged to code the cause, not the effect. To find the cause, ask what we must change to prevent the risk. For example, remote work that exposes customer data, R-033 (R3-T-01), has a compliance effect but a technological cause, so the code uses T. A six-person IT team that cannot monitor systems at all hours, R-023 (I3-P-01), is an IT concern with a staffing cause, so the code uses P. If the test still gives two answers, managers should select the source that the planned response will address first and note the other sources in the risk description.

## How to Handle Changes

Our understanding of some risks will change during the response. If a manager finds that a risk has the wrong item or source, the manager should propose a new classification to the Risk Coordinator. If approved, the risk should receive a new code with the next sequence number in its new position, but its record ID does not change. The coordinator records the old code, the new code, the date, and the reason in a Change Register.

When a risk no longer applies and is retired, its references stay in the record history. We never reuse that Record ID or Risk Code to ensure that historical documents remain accurate.

F-Financial

| Record ID | Risk Code | Risk |
| --- | --- | --- |
|  | F1 | Investment Funds |
| R-001 | F1-E-01 | New pandemic costs (crisis leadership team, pandemic plan) exceed available funds |
| R-002 | F1-S-01 | Tiva support is unavailable, or their terms are unclear. |
|  | F2 | Fund Allocation |
| R-003 | F2-P-01 | Resources do not match risk priorities |
| R-004 | F2-E-01 | Selling volatile, slow-to-sell assets at a loss to pay claims. |
|  | F3 | Internal controls and credit |
| R-005 | F3-T-01 | Cyber fraud causes false claim payouts |
| R-006 | F3-S-01 | Important controls depend on outsourced vendors |
| R-007 | F3-S-02 | Bank partners delay or fail to remit premiums |
| R-008 | F3-S-03 | Reinsurers cannot pay recoveries |
| R-009 | F3-E-01 | Bond issuers default |
|  | F4 | Reserves |
| R-010 | F4-E-01 | A weather catastrophe causes more claims than reserves and cash can cover |
| R-011 | F4-E-02 | Travel, medical, and cancellation claims rise at the same time |
| R-012 | F4-E-03 | Lower interest rates increase pension rates |

I-Infrastructure

| Record ID | Risk Code | Risk |
| --- | --- | --- |
|  | I1 | People Skills |
| R-014 | I1-P-01 | No remote work plan exists |
| R-015 | I1-P-02 | Staff availability decreases because of illness and isolation |
| R-016 | I1-P-03 | Specialist roles are difficult to replace quickly |
| R-017 | I1-P-04 | No employee has risk management as a main responsibility |
|  | I2 | Premises and Equipment |
| R-018 | I2-T-01 | Not enough equipment available to deploy for remote work |
| R-019 | I2-E-01 | Public health restrictions limit access to premises and on-site servers for maintenance |
|  | I3 | IT Resilience |
| R-020 | I3-T-01 | Remote-access safeguards (VPNs, training) are insufficient |
| R-021 | I3-T-02 | The internal network and external internet connection become a bottleneck |
| R-022 | I3-T-03 | Network outages stop claims processing, premium collection, and customer support |
| R-023 | I3-P-01 | A six-person IT team cannot monitor systems at all hours |
| R-024 | I3-T-04 | System capacity and recovery arrangements are not tested |
|  | I4 | Product Availability and Suppliers |
| R-025 | I4-P-01 | Remote work can slow service restoration after a failure. |
| R-026 | I4-S-01 | Critical suppliers reduce or terminate a key service |
| R-027 | I4-T-01 | No crisis management or disaster recovery procedure suits remote work |

R-Reputation

| Record ID | Risk Code | Risk |
| --- | --- | --- |
|  | R1 | Public Perception |
| R-028 | R1-P-01 | Travel claims, enquiries, and coverage disputes exceed staff capacity, and responses are late |
| R-029 | R1-C-01 | Customers under financial pressure receive insensitive treatment |
|  | R2 | Ethics and Corporate Responsibility |
| R-030 | R2-C-01 | Misinformation or unclear statements confuse customers about coverage |
| R-031 | R2-P-01 | A sudden change to remote work causes employee stress and isolation, and support is insufficient |
|  | R3 | Regulation and Compliance |
| R-032 | R3-P-01 | Increased workload causes processing errors and incomplete records |
| R-033 | R3-T-01 | Remote work exposes customer data to unauthorized access |
| R-034 | R3-C-01 | FSRA, FINTRAC, OSFI requirements are not fully identified |
|  | R4 | Product Quality and Service |
| R-035 | R4-P-01 | Staff shortages delay customer-facing operations |
| R-036 | R4-C-01 | Service timelines and coverage limits are not clearly communicated |

M-Marketplace

| Record ID | Risk Code | Risk |
| --- | --- | --- |
|  | M1 | Revenue and ROI |
| R-037 | M1-E-01 | Individual customers reduce, defer, or cancel coverage |
| R-038 | M1-E-02 | Small business clients reduce, defer, or cancel coverage |
| R-039 | M1-E-03 | Travel insurance demand falls sharply; drivers request lower auto premiums |
|  | M2 | Competition |
| R-040 | M2-E-01 | Competitors attract customers with cheaper rates |
|  | M3 | Economic Landscape |
| R-041 | M3-E-01 | Market volatility and low interest rates reduce asset values and investment income |
| R-042 | M3-E-02 | Global economic pressures weaken Tiva |
| R-043 | M3-E-03 | Government support does not reach customers adequately |
|  | M4 | Logistics and Supply Chain |
| R-044 | M4-S-01 | Shortage or repair services, parts, and materials delay claim settlements |
|  | M5 | Technology |
| R-045 | M5-T-01 | Cannot keep up with surge in online demand |